Rimutaka Forest Park

Catchpool Valley Tree Planting and Landscape Restoration Plan

2009 – 2014

Introduction

This planting and landscape restoration plan has been prepared as a result of management objectives adopted by the Rimutaka Forest Park Trust with support from Department of Conservation Poneke Area Office.  Its purpose is to provide information on how parts of the logged Pinus radiata forest in the Catchpool Valley can be restored to native vegetation by aiding ecological succession through planting and weed clearance.

The majority of the planting sites are gorse dominated with some bracken, herbaceous weeds and wilding pines.  Some sites have remnant vegetation patches which will be protected, expanded and bolstered through planting.  Some native regeneration has already begun and is gradually superseding the gorse in places.

The main focus of the plantings that will occur over the coming years is for beautification and improvement of the amenity value of the area.  Therefore the sites chosen are predominately along the lower slopes bordering the upper car park, the camping ground and wetland.  This action is intended over time to create a visual buffer and take the focus off the bare upper slopes.

Much of the vegetation that once grew on the logged slopes pre pine plantation is still well represented in the surrounding area.  This provides the basis of the re planting species to be used. The initial planting will tend to focus on successional species so that a significant visual improvement will be achieved quickly for amenity purposes.  Alongside this selected canopy/emergent species will be the planted to speed up the longer term process of natural succession.

There is also an opportunity to incorporate some rare Wellington species such as Brachyglottis kirkii into the plantings to help secure the future of these species.

Management Objectives

The management objectives provide the broad basis upon which specific management policies for the project will be developed and implemented.

Specific Aims

- To enhance the natural biological and ecological characteristics of the Catchpool Valley logging site and its environs.

- To enhance the recreational experiences within the Catchpool Valley and its environs.

- To enhance community ‘buy in’ to the Catchpool Valley within Rimutaka Forest Park by providing a platform for private and corporate volunteer involvement.

The Trust-led planting and landscape restoration plan is simple and involves a programme of tree planting on lower valley slopes near the car park, above the camping ground and on other sites that have been disturbed through logging of pine forests.  The aim is to work with nature, preserve natural re-growth and supplement it in gorse/bracken sites where native trees are absent.  The short term aim is to markedly improve the amenity value of the lower slopes, make them more visually appealing to visitors and to widen the plant biodiversity and shelter for the birds.  Trapping and poisoning of predators will complement tree planting.  The Trust does not have ambitions to reforest the mid and upper slopes as this is unrealistic and is beyond the resources of the Trust.

## OPTIONS FOR IMPLEMENTATION

### Species Selection

Species selection has been based on what is currently growing in the forest park. Species lists were fine tuned to a list of 35 species that would be sufficient for creating a diverse and representative forest in time.  The species are as follows:

Primary species

Aristotelia serrata (wineberry)

Brachyglottis repanda (rangiora)

Melicytus ramiflorus (mahoe)

Coprosma robusta, C. australis, C. lucida.

Cortaderia toetoe  (toetoe)

Leucopogon fasciculatus (mingimingi)

Leptospermum scoparium (manuka)

Sub canopy species

Brachyglottis kirkii var kirkii (tree daisy)*

Melicytus ramiflorus (mahoe)

Pittosporum eugenioides (tarata)

Pseudopanax arboreus (five-finger)

Pseudopanax crassifolium (lancewood)

Pseudopanax ferox (fierce lancewood)*

Pseudowintera colorata (pepperwood)

Rhopalostylis sapida (nikau)

Schefflera digitata (pate)

Sophora tetraptera (kowhai)

Streblus banksii (large leaved milk tree)*

Carpodetus serrutus (putaputaweta)

Geniostoma ligustrifolium (hangehange)

Canopy species

Alepis flavida (yellow mistletoe)*

Beilschmiedia tawa (tawa)

Elaeocarpus dentatus (hinau)

Nothofagus solandri (black beech)

Nothofagus truncata (hard beech)

Weinmannia racemosa (kamahi)

Podocarpus ferrugineus (miro)

Emergent species

Dacrydium cupressinum (rimu)

Dacrycarpus dacrydioides (kahikatea)

Knightia excelsa (rewarewa)

Metrosideros robusta (rata)

Podocarpus totara (totara)

Laurelia novae-zelandiae (pukatea)

* denotes threatened species in the Wellington region

Some of the species on this list are threatened in the Wellington Region, if not nationally.  Alepis flavida, Brachyglottis kirkii var kirkii, Pseudopanax ferox and Streblus banksii.  Availability of these uncommon species will be intermittent if available at all; however their inclusion is highly desirable due to their threatened status in the Wellington Conservancy.  However, it is not proposed that they be planted unless there is broad scientific agreement planting such species will not compromise the ecological integrity of the vegetation being established.

During the first 3 years of planting a priority list of species from the full list will be implemented. This is in part for early success and the availability of plants.  Most species can be planted in a range of environments being hardy and tolerant.  Over time as planting techniques and sites become more familiar and a good network of volunteers is established other species from the full list can be planted.

The priority list is as follows:

Coprosma robusta (karamu)

Coprosma lucida (shining karamu)

Coprosma australis (kanono)

Melicytus ramiflorus (mahoe)

Nothofagus solandri (black beech)

Leptospermum scoparium (manuka)

Nothofagus truncata (hard beech)

Pittosporum eugenioides (tarata)

Pseudopanax arboreus (five finger)

Sophora tetraptera (kowhai)

Weinmannia racemosa (kamahi)

Plant sources

The initial plants for the project are being purchased from local nurseries and are supplied in root trainers (RTT larger size) and PB3 size bags.  Plants from nurseries should be delivered to the planting site or a nearby holding site at least one month prior to planting.  This hardens the plants off to the local conditions.  Plants going into the ground directly from the nursery can suffer a shock which may have a negative impact on survival.

### Seed Collection recommendations for nurseries

A characteristic of NZ plants is the diversity found within the species.  The same species may occur in several different forms throughout the country.  Switching plants around from one area of the country to another has created a problem botanists refer to as genetic pollution.  To avoid genetic pollution ensure the following is adhered to:

- Always collect seed from the same ecological district you want to do the planting in.

- In preference, collect seed from the same catchment.  Only where practicable.

The Catchpool Valley falls within the Tararua Ecological District.  Nurseries should be able to provide plants grown from seed that has been collected from within this Ecological District. Seed from the Wellington Ecological District will also be acceptable.  It should be clear that commercial nurseries should meet this requirement.

Catchpool nursery establishment

The Rimutaka Forest Park Trust does not propose building a full nursery at the Catchpool – only a holding area where potted transplants can be held for periods of weeks or months.  Establishment of a full nursery implies a new and time-consuming commitment by Trust members/volunteers at a time when Trust volunteers are already logistically stretched with trapping, managing the kiwi project and working to achieve other objectives that have priority because they are central to the aims of the Trust.  A time-consuming seedling germination, potting and transplanting programme is not realistic and is not a Trust priority.  The Trust prefers that the commercial nursery industry should continue to tackle the technically exacting task of growing seedlings.  Specific well-grown tree-stocks can be bought as and when needed.  This will enable the Trust with DOC concurrence to procure good quality, competitively priced plants of the species we require and it avoids the logistical and volunteer commitment problems that will inevitably arise if the Trust attempts to grow tree-stocks from seed or cuttings.

It is however desirable that a small tree-stock holding area be built that will incorporate measures to limit weed growth and for seedling irrigation.

Consultation with existing commercial nurseries and forest and bird nurseries will provide the advice and necessary expertise.

Possible contacts for this are:

| Jonathan Bussel Former Manager WCC nursery | Fred Allen Kiwi Plants |
| --- | --- |
| Garry James F & B home nursery manager | Stan Butcher & Alex Kettles F & B Matiu revegetation programme |

### Planting Specifications

The planting season should generally be between April and the end of August.  This is when the ground is at its most moist and is not an active growing time. Come spring the plants should be used to the soil conditions and should begin to establish their root systems for the growing season.  Planting technique is vital to the success of any restoration project planting. Plant survival percentages are directly related the technique and quality of the planting process. While it might seem like a simple thing to do correctly, there are some pointers below that should be followed to help ensure that maximum numbers of plants survive.  The planting sites at Catchpool experience harsh conditions especially during the summer months when it becomes hot and dry and poorly planted plant are most likely to die.  The focus of plantings should be on QUALITY not quantity.  There is the tendency to aim for a certain number of trees to be planted per group.  This can lead to poor planting if there is an expectation that all the plants must go in.

## Planting guide (adapted from Manawa Karioi planting guide)

- Planting is best undertaken during autumn and winter,

- Ensure the root-mass is moist before removing the plastic bag.  Good watering at the holding area the day before is best to allow it to soak to the core of the PB or RTT.

- Make a hole at least 10cm deeper & wider than the root-mass of the plant.

- Try not to disturb more than 10% of the root-mass when removing from PB or RTT.

- Put a few of the water crystals in the bottom of the hole so they will be in immediate contact with the roots.

- Return soil to half way up the root-mass, gently pushing it down with your finger tips as you go.  Add most of the water crystals at this stage.  In dry sites this encourages roots to grow outwards (rather than downwards) because rain is unlikely to soak far below the soil surface.  Water crystals should be placed hard up against the root-mass so they are in immediate contact with roots.  A small hand-full of water crystals should be sufficient for each plant.  Water crystals must be at least partly charged with water first.  Fill the rest of the hole with soil and press it down with your hands as you go to ensure it is firm.

- Make a dam around the plant to enhance water collection capacity, especially in dry sites.

- Put a thick layer of mulch within at least a 20cm radius of the stem & ensure no soil is visible through it.  This suppresses weeds and greatly enhances water retention.  Natural mulch from around the site is suitable.

Animal Pests

While goats and deer are present in the vicinity of the planting sites it is rabbits and hares that present a significant problem for planting within the Catchpool Valley.  From previous planting projects it was soon discovered that plants were significantly browsed shortly after planting by rabbit and hares.  Hare nets were trialled as a method of minimising damage but proved to be of limited value.  Hare repellent is at this stage the most feasible option.

Repellent preparations are designed to render plants unpalatable and unattractive hares or rabbits.  They are applied as foliar sprays, which have to be re-applied periodically to treat new growth occurring within browsing range (40cm - 50cm above ground level).  Spray-on repellent should not be applied to the point of run-off.  Adhesives in repellent mixes can block plant stomata when heavy applications are used.  A coarse droplet size and a 50% foliar coverage overall are adequate for repellent spray to be effective.

The following commercial preparations are available through garden centres and agricultural merchants:

- Thiroprotect - a thiram-based repellent.

- Treepel - an egg-based repellent.

- Plantskydd - a new product (has been tested successfully in trials).

In tandem with repellent spraying of plants, rabbit and hare control should be investigated via an ongoing Pindone poisoning regime.  This would require an AEE (Assessment of Environmental Effects) which would include public notification and signage.  This would ensure ongoing protection for plantings and any natural regeneration.  Spotlight-night shooting by experienced shooters who are approved by the Department also needs to be considered.

Weed Control

The DOC Poneke Area office runs a weed control programme at Catchpool.   This controls the most aggressive environmental weeds present at various locations throughout the valley.  It is however likely that that new weed sites will be found within the planting zones.

Important weed species to look for are as follows:

Vines

Clematis vitalba (old man's beard)

Rubus fruticosus agg. (blackberry)

Asparagus scandens (climbing asparagus)

Trees/shrubs

Buddleia davidii (Buddleia)

Pinus radiata (Monterey pine)

Pittosorum crassifolium (karo)

Salix fragilis (crack willow)

Sambucus nigra (elderberry)

Erica lusitanica (Spanish heath)

Ground cover

Tradescantia fluminensis (wandering Jew)

Rubus fruticosus agg., (blackberry)

Selaginella kraussiana (African club moss)

Should any of these species be discovered, if practicable shrub and tree species can be controlled by the planting team either as part of the planting work or as site preparation.  Tree/shrub species can simply be pulled out (if seedling or sampling stage) or cut and painted with Vigilant herbicide if this is deemed appropriate by the team leader.  DOC will supply hand saws, herbicide and training.  If weeds are found and not controlled, their locations via a GPS fix or description of the site should be passed on to DOC staff.

Should Selaginella kraussiana (African club moss) be discovered, the site around the infestation should be avoided and left alone as this weed is easily spread by spores and vegetative parts on boots and tools.  It is extremely hard to eradicate.  Please report immediately to DOC staff.

Monitoring success

Monitoring the success of the planting project is vital for demonstrating what has been achieved. This can then be used to secure further funding and to indicate the progress being made.  While various monitoring methods exist, many are too detailed and time consuming to be practical for what is essentially a straight forward project.  For re-vegetation one of the most effective and communicative methods is by using photos points.  These are recommended for this project.

Photopoints

Photopoints are a useful method for documenting large and small-scale changes in vegetation over time.  Good quality images from a consistent view provide an overview of site development, without requiring detailed time consuming data collection.

A photopoint needs to be selected that will provide the best overall view of the area as well as showing changes, e.g. in vegetation coverage.  Ease of access is an important factor along with clearly marking the point where the camera is placed. All points should also be GPS’ed, marked with a permanent post and mapped.  Consistency is vital.  This includes camera height and frame composition.  It is helpful to use a feature in the photograph as a measuring tool to keep composition consistent, e.g. a certain tree or stump.  Study the site from all angles to achieve the best locations.  Each focal point should be photographed from several angles to build a complete picture of progress.  Always use a tripod.  Use the same focal length and ISO setting.  A large as possible aperture of f16 - f22 is ideal to ensure a sharp over all images.  Time of day and weather conditions should be replicated for each shot.  When all these kinds of variables are replicated each time a valuable photographic record will be achieved.  Interval for photopoint documentation is every 1-2 years.  For easy of recording a record sheet should be established. An example is in the appendix.

Summary – points to remember:

- Ease of access.

- Points marked on the ground.

- All points GPS’ed/mapped.

- Consistent composition.

- Multiple angles of focal point.

- Use a tripod.

- Same focal length.

- Same ISO setting.

- Large aperture.

- Time of day and weather conditions replicated.

Planting Sites

The sites to be planted are shown in the attached map.  These sites have been selected based on the following criteria:

- Access to sites from the road;

- Visual proximity of the site to  car parking, picnicking and camping areas;

- The possibility to enhance existing vegetation remnants and or natural regeneration.

- Lower valley slopes generally not more than 50 metres above the valley floor.

Not all sites will be planted each year as a progressive approach will be taken looking to a long term strategy.  The first site to be revegetated is the slopes above the upper car park.  While potentially a difficult site to plant due to hard summer conditions it provides ease of access and is a good place for the project to commence. Some flexibility will be needed as planting sites can be selected to suit seasonal conditions and the capability of various planting groups.

Planting Management

In order to create natural looking re-vegetation, planting should be in a random manner in part guided by favourable landforms, such as a small lip or hollow or good soil which is deep or loose allowing for good root development.  Planting in rows should be avoided so a random matrix effect is achieved.

Primary species

Primary species can be planted a higher densities than intermediate and emergent species.  The purpose of the primary species is to establish a primary low canopy rapidly that helps suppress weeds and provides protection for intermediate species which tend to be slower growing.  Plants should be randomly planted at 2 -3 metre spacing, but plant numbers and area to plant might dictate a wider spacing of 3 metres.

Sub canopy species

These species will form the basis of the medium term forest that will be created until they are over topped by the canopy/emergent species.  They can be planted at lower densities than primary species and therefore extra care should be taken when planting.  5 - 10 meter spacing for these species is acceptable.  They can be planted at similar spacing as primary species but this tends to waste plants in the short to medium term because as they establish they will out compete each other and will lead to natural thinning.

Canopy/emergent species

Sometimes referred to as climax species, these trees form the uppermost, longest lasting canopy trees in the forest.  Canopy species can be planted at a similar density to the sub-canopy species or slightly more so.  10 meter spacing is acceptable.  Some species are emergent above the canopy such as totara and rewarewa.  Density is reduced again to 5 – 10 meters.  However these species are often best planted in clumps of up to 10 plants which will create support for each other and promote tall straight growth as is seen in original forest.  This is especially true for kahikatea, totara and rimu which often form small groves. .  Rewarewa can be dispersed randomly.

Some general guide lines are:

- Mix species randomly.

- Plant in a random matrix, not in grids or rows.

- All plant grades should be PB 3 pr RTT at the minimum.

- Primary species are planted at the highest density and less for each sub canopy and canopy/emergent species as above.

Planting strategy

With each planting season the best suited species for the site will become apparent.  This will necessitate a reassessment of the species listed below as some may not  be unsuccessful. Choices will also depend on seed sources and the hardening off period on site and the quality of the planting.  However some species will outperform others despite best intentions.  .  An effort should be made to avoid bias towards the hardiest species as this may reduce species diversity.  This is seen on Mana and Matiu islands with a heavy bias toward Myoporum laetum (ngaio) at the exclusion of many other species.

General habitats that will be encountered at the planting sites are reasonably varied and provide provision for the range of species selection.  Generally native species are reasonably resilient to a range of soil types and environmental conditions.  Having said that some species are better suited than others to different conditions.  Some tolerate dry conditions better while others are capable of thriving in wet situations.  The following tables summarise habitats and climatic conditions that are best suited to the species chosen for this project.

Favoured habitat requirements for chosen plant species

| Primary species | Slips | Gully | Dry face | Hill side | Riparian | Wetland | Alluvial |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Aristotelia serrata (wineberry) |  |  |  |  |  |  |  |
| Brachyglottis repanda (rangiora) |  |  |  |  |  |  |  |
| **Coprosma robusta (karamu) |  |  |  |  |  |  |  |
| **Coprosma lucida (shining karamu) |  |  |  |  |  |  |  |
| **Coprosma grandifolia (kanono) |  |  |  |  |  |  |  |
| Cortaderia toetoe (toetoe) |  |  |  |  |  |  |  |
| Leucopogon fasciculatus (mingimingi) |  |  |  |  |  |  |  |
| Sub canopy species | Slips | Gully | Dry face | Hill side | Riparian | Wetland | Alluvial |
| Brachyglottis kirkii var kirkii (tree daisy*) |  |  |  |  |  |  |  |
| **Melicytus ramiflorus (mahoe) |  |  |  |  |  |  |  |
| **Pittosporum eugenioides (tarata) |  |  |  |  |  |  |  |
| **Pseudopanax arboreus (five finger) |  |  |  |  |  |  |  |
| Pseudopanax crassifolium (lancewood) |  |  |  |  |  |  |  |
| Pseudopanax ferox (fierce lancewood)* |  |  |  |  |  |  |  |
| Pseudowintera colorata (pepperwood) |  |  |  |  |  |  |  |
| Rhopalostylis sapida (Nikau) |  |  |  |  |  |  |  |
| Schefflera digitata (pate) |  |  |  |  |  |  |  |
| **Sophora tetraptera (kowhai) |  |  |  |  |  |  |  |
| Streblus banksii (large leaved milk tree)* |  |  |  |  |  |  |  |
| Canopy species | Slips | Gully | Dry face | Hill side | Riparian | Wetland | Alluvial |
| Alepis flavida (yellow mistletoe)* | n/a | n/a | n/a | n/a | n/a | n/a | n/a |
| Beilschmiedia tawa (tawa) |  |  |  |  |  |  |  |
| Elaeocarpus dentatus (hinau) |  |  |  |  |  |  |  |
| **Nothofagus solandri (black beech) |  |  |  |  |  |  |  |
| **Nothofagus truncate (hard beech) |  |  |  |  |  |  |  |
| **Weinmannia racemosa (kamahi) |  |  |  |  |  |  |  |
| Emergent species | Slips | Gully | Dry face | Hill side | Riparian | Wetland | Alluvial |
| Dacrydium cupressinum (rimu) |  |  |  |  |  |  |  |
| Dacrycarpus dacrydioides (kahikatea) |  |  |  |  |  |  |  |
| Knightia excelsa (rewarewa) |  |  |  |  |  |  |  |
| Metrosideros robusta (rata) |  |  |  |  |  |  |  |
| Podocarpus totara (totara) |  |  |  |  |  |  |  |
| Laurelia novae-zelandiae (pukatea) |  |  |  |  |  |  |  |

Favoured environmental conditions for chosen plant species:

| Primary species | dry | moist | damp | shade | part sun | sun | shelter | exposed |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Aristotelia serrata (wineberry) |  |  |  |  |  |  |  |  |
| Brachyglottis repanda (rangiora) |  |  |  |  |  |  |  |  |
| Coprosma 3 spp |  |  |  |  |  |  |  |  |
| Cortaderia toetoe |  |  |  |  |  |  |  |  |
| Leucopogon fasciculatus (mingimingi) |  |  |  |  |  |  |  |  |
| Sub canopy species |  |  |  |  |  |  |  |  |
| Brachyglottis kirkii var kirkii (tree daisy* |  |  |  |  |  |  |  |  |
| Melicytus ramiflorus (mahoe) |  |  |  |  |  |  |  |  |
| Pittosporum eugenioides (tarata) |  |  |  |  |  |  |  |  |
| Pseudopanax arboreus (five finger) |  |  |  |  |  |  |  |  |
| Pseudopanax crassifolium (lancewood) |  |  |  |  |  |  |  |  |
| Pseudopanax ferox (fierce lancewood)* |  |  |  |  |  |  |  |  |
| Pseudowintera colorata (pepperwood) |  |  |  |  |  |  |  |  |
| Rhopalostylis sapida (nikau) |  |  |  |  |  |  |  |  |
| Schefflera digitata (pate) |  |  |  |  |  |  |  |  |
| Sophora tetraptera (kowhai) |  |  |  |  |  |  |  |  |
| Streblus banksii (large leaved milk tree)* |  |  |  |  |  |  |  |  |

| Canopy species |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Alepis flavida (yellow mistletoe)* |  |  |  |  |  |  |  |  |
| Beilschmiedia tawa (tawa) |  |  |  |  |  |  |  |  |
| Elaeocarpus dentatus (hinau) |  |  |  |  |  |  |  |  |
| Nothofagus solandri (black beech) |  |  |  |  |  |  |  |  |
| Nothofagus truncata (hard beech) |  |  |  |  |  |  |  |  |
| Weinmannia racemosa (kamahi) |  |  |  |  |  |  |  |  |
| Emergent species |  |  |  |  |  |  |  |  |
| Dacrydium cupressinum (rimu) |  |  |  |  |  |  |  |  |
| Dacrycarpus dacrydioides (kahikatea) |  |  |  |  |  |  |  |  |
| Knightia excelsa (rewarewa) |  |  |  |  |  |  |  |  |
| Metrosideros robusta (rata) |  |  |  |  |  |  |  |  |
| Podocarpus totara (totara) |  |  |  |  |  |  |  |  |
| Laurelia novae-zelandiae (pukatea) |  |  |  |  |  |  |  |  |

Suggested 5 year planting regime:

This section is to be used as a guide only.  It indicates the numbers of each species for each planting year for 5 years.  The first three years will be based on the use of primary species.  The following two years will begin to incorporate further species to increase species diversity and allow some of the threatened plants to be introduced.

|  |  | 2009 | 2010 | 2011 | 2012 | 2013 | 2014 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Primary species | Size |  |  |  |  |  |  |
| Aristotelia serrata (wineberry) | RTT |  | 250 | 250 | 250 | 250 | 250 |
| Brachyglottis repanda (rangiora) | PB3 |  | 350 | 350 | 350 | 350 | 350 |
| **Coprosma robusta (karamu) | RTT |  | 500 | 300 | 300 | 300 | 300 |
| **Coprosma lucida (shining karamu) | RTT |  | 500 | 300 | 300 | 300 | 300 |
| **Coprosma grandifolia (kanono) | RTT |  | 500 | 400 | 400 | 400 | 400 |
| Cortaderia toetoe (toetoe) | RTT |  | 500 | 500 | 500 | 500 | 500 |
| Leucopogon fasciculatus (mingimingi) | RTT |  | 0 | 200 | 200 | 200 | 200 |
|  |  | 0 | 2600 | 2300 | 2300 | 2300 | 2300 |
| Sub canopy species |  |  |  |  |  |  |  |
| Brachyglottis kirkii var kirkii (tree daisy*) | PB3 |  | 25 | 25 | 25 | 25 | 25 |
| **Melicytus ramiflorus (mahoe) | PB3 |  | 1250 | 1000 | 1000 | 700 | 700 |
| **Pittosporum eugenioides (tarata) | PB3 |  | 1250 | 1000 | 1000 | 700 | 700 |
| **Pseudopanax arboreus (five finger) | PB3 |  | 1250 | 1000 | 1000 | 700 | 700 |
| Pseudopanax crassifolium (lancewood) | RTT |  | 0 | 300 | 300 | 300 | 300 |
| Pseudopanax ferox (fierce lancewood)* | RTT |  | 0 | 200 | 200 | 300 | 300 |
| Pseudowintera colorata (pepperwood) | RTT |  | 200 | 200 | 200 | 200 | 200 |
| Rhopalostylis sapida (Nikau) | PB3 |  | 350 | 350 | 350 | 500 | 500 |
| Schefflera digitata (pate) | PB3 |  | 250 | 500 | 500 | 500 | 500 |
| **Sophora tetraptera (kowhai) | PB3 |  | 1000 | 1000 | 1000 | 1000 | 1000 |
| Streblus banksii (large leaved milk tree)* | PB3 |  | 0 | 125 | 125 | 300 | 300 |
|  |  | 0 | 5575 | 5700 | 5700 | 5225 | 5225 |
| Canopy species |  |  |  |  |  |  |  |
| Alepis flavida (yellow mistletoe)* |  |  |  |  |  |  |  |
| Beilschmiedia tawa (tawa) | RTT |  | 0 | 200 | 200 | 500 | 500 |
| Elaeocarpus dentatus (hinau) | PB3 |  | 500 | 500 | 500 | 700 | 700 |
| **Nothofagus solandri (black beech) | RTT |  | 1250 | 1000 | 1000 | 700 | 700 |
| **Nothofagus truncata (hard beech) | RTT | 1200 | 1250 | 1000 | 1000 | 700 | 700 |
| **Weinmannia racemosa (kamahi) | RTT |  | 1250 | 1000 | 1000 | 700 | 700 |
|  |  | 1200 | 4250 | 3700 | 3700 | 3300 | 3300 |

| Emergent species |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Dacrydium cupressinum (rimu) | PB3 |  | 0 | 250 | 250 | 300 | 300 |
| Dacrycarpus dacrydioides (kahikatea) | PB3 |  | 250 | 250 | 250 | 500 | 500 |
| Knightia excelsa (rewarewa) | PB3 |  | 500 | 500 | 500 | 500 | 500 |
| Metrosideros robusta (rata) | PB3 |  | 250 | 250 | 250 | 500 | 500 |
| Podocarpus totara (totara) | PB3 |  | 250 | 250 | 250 | 300 | 300 |
| Laurelia novae-zelandiae (pukatea) | PB3 |  | 0 | 250 | 250 | 250 | 250 |
|  |  | 0 | 1250 | 1750 | 1750 | 2350 | 2350 |
| Grand totals |  | 1200 | 13675 | 13450 | 13450 | 13175 | 13175 |